BUDGET QUOTATION

CQU Rockhampton TAFE Consolidation - Stage 2

Civil Construction and Earthworks

| Date | Thursday 30 April, 2026 | Quote # | 2378 |
| --- | --- | --- | --- |
| Prepared For | Estimator | Attention | Estimator |
| Project | CQU Rockhampton TAFE Consolidation - Stage 2 | Site Address | 554/700 Yaamba Road, Norman Gardens QLD 4701 |
| Tender Basis | Lump Sum construct-only civil pricing - subject to clarifications herein | Validity | 30 days from proposal date |
| Submission Type | Civil Construction and Earthworks Tender Proposal |  |  |

Dear Estimator,

Please find enclosed our tender proposal for the above-mentioned project. This quotation is based on receipt and review of the issued civil drawings, project specification documentation, architectural interface information and structural/civil details relevant to the civil construction and earthworks scope.

# Tender Value

| Description | Basis | Amount |
| --- | --- | --- |
| Tender Value | Excluding GST | $1,917,235.22 |
| GST | 10% | $191,723.52 |
| Tender Value | Including GST | $2,108,958.74 |

Tender value is submitted as a lump sum excluding GST and is subject to the inclusions, exclusions, clarifications, provisional sums and allowances stated in this proposal.

# Description of Proposed Services and Scope of Works

Construction-only Civil Construction and Earthworks for the following project areas:

Building ROK092 - New Trades Building civil earthworks, siteworks, pavements, kerbs and associated external civil elements.

Building ROK021A - Engineering Workshop minor groundworks and external paving.

Building ROK033 - Lift/footpath civil works, pathway allowance and provisional excavation support allowance.

Building ROK036 - Drop-off driveway, pavements, kerbs, line marking, wheel stops and associated groundworks.

Building ROK076 - Horticulture external/internal paving and minor groundworks.

The proposal includes mobilisation, construction coordination, civil set-out, clearing/stripping, bulk earthworks, imported fill placement, proof rolling, trimming, pavement subbase/base construction, concrete pavement works, asphalt pavement works, kerbs, kerb ramps, line marking, wheel stops, ordinary reinstatement, reasonable compaction/QA attendance, handover and defects obligations applicable to the included civil construction scope.

# Drawing and Documentation Packages

Issued WSP civil drawing package PS229518 / C001 and C002 general civil documentation, including the building-specific civil drawings and details referenced below.

ROK092 civil drawings C100, C110, C130, C140 and C141 for earthworks, siteworks, pavements and civil details; stormwater drainage is excluded where not forming part of the civil construction scope.

ROK021A civil documentation including C001, C002 and C400 for siteworks interface requirements.

ROK033 civil documentation including C001, C002 and C300, plus the relevant structural details for lift/excavation interface works.

ROK036 civil drawings C200, C210, C230 and C240 for earthworks, siteworks, pavements and civil details; stormwater drainage is excluded where not forming part of the civil construction scope.

ROK076 civil documentation including C001, C002 and C400 for siteworks interface requirements.

Issued architectural, structural and project specification documentation only to the extent required to identify civil construction set-out, finishes, levels, tie-ins, interfaces and refurbishment work areas.

# Work Area Pricing Summary

The following work area pricing is provided for tender review and coordination purposes. Amounts are included within the lump sum tender value and are excluding GST.

| Code | Work Area / Item | Amount ex GST | Clarification |
| --- | --- | --- | --- |
| ROK092 | New Trades Building - Groundworks | $747,881.80 | Bulk earthworks, clearing/stripping, imported fill, proof roll, trim and building-area CBR45 material. |
| ROK092 | New Trades Building - Exterior Elements | $610,068.68 | Concrete/asphalt pavements, concrete slab allowance, tie-ins, joints, line marking, kerb ramp and kerbs. |
| ROK021A | Engineering Workshop - Groundworks | $10,068.54 | Minor preliminaries, erosion/sediment control, clearing and topsoil stripping if required. |
| ROK021A | Engineering Workshop - Exterior Elements | $11,212.50 | External paving allowance from the issued civil documentation. |
| ROK033 | Building 33 - Groundworks and Support Allowances | $72,649.24 | Groundworks plus provisional wall support and temporary shoring construction allowances. |
| ROK033 | Building 33 - Exterior Elements | $10,235.00 | Lift footpath connection and B33-to-B34 pathway allowance. |
| ROK036 | Building 36 - Groundworks | $49,239.26 | Site establishment, survey, erosion/sediment control, clearing and topsoil stripping. |
| ROK036 | Building 36 - Exterior Elements | $223,613.48 | Drop-off driveway, asphalt/concrete pavements, joints, line marking, kerbs and wheel stops. |
| ROK076 | Horticulture Facilities - Groundworks | $22,648.39 | Minor preliminaries, erosion/sediment control, clearing and topsoil stripping if required. |
| ROK076 | Horticulture Facilities - Exterior/Internal Pavements | $25,857.75 | External and internal footpath/pavement allowances to horticulture areas. |
| BASE | Base Direct Civil Works | $1,783,474.63 | Direct civil construction value derived from the issued civil scope. |
| ALLOW | Tender Completion / Risk Allowance | $133,760.60 | 7.5% tender-stage completion and risk allowance. |
| TOTAL | Tender Value Excluding GST | $1,917,235.22 | Lump sum construct-only civil construction and earthworks value. |

# Construct-Only Basis

This proposal is construct-only. No civil design, design certification, temporary works engineering, professional engineering certification or authority approval responsibility is included.

Pricing is based on the civil drawings, project specifications and documented quantities/areas made available at tender stage.

Final construction methodology, sequencing, staging, access and programme are to be coordinated with the builder following award.

The included tender completion / risk allowance is a budget allowance only and does not transfer responsibility for undocumented design development, latent conditions or scope growth.

# Noted Inclusions: Civil Construction and Earthworks

Project-specific preliminaries, mobilisation, supervision, safety, environmental, quality, project management and coordination associated with the included civil construction scope.

Civil survey set-out and as-constructed survey allowance for the included work areas, excluding ADAC or authority survey documentation unless specifically required and priced.

Clearing, grubbing, topsoil stripping, bulk earthworks, trimming, grading, proof rolling and imported fill placement to the documented civil work areas.

Supply, place, compact and trim granular pavement materials, subbase/base layers and CBR material nominated in the included scope.

Concrete pavements, concrete slabs, concrete footpaths, kerb ramps, barrier kerb, kerb and channel, pavement tie-ins and sawcut/joint allowances where included in the pricing summary.

Asphalt pavement construction to the documented pavement areas and build-ups included in the civil scope.

Line marking, disabled pavement symbol, wheel stops and associated civil completion items specifically identified in the included civil scope.

Reasonable compaction testing/QA attendance for included earthworks and pavement works, subject to normal access and sequencing.

Handover, warranties and 12-month defects liability obligations applicable to the installed civil construction works.

# Building-Specific Scope Clarifications

| Building | Clarification |
| --- | --- |
| ROK092 | Includes the major civil/earthworks allowance, imported fill, proof rolling, pavement construction, road/external pavements, kerbs, kerb ramp, line marking and tie-ins. Drainage not forming part of the civil construction scope is excluded. |
| ROK021A | Minor groundworks are priced on an if-required basis and assumed to be delivered as part of the wider site mobilisation. External paving is carried from the issued civil documentation. |
| ROK033 | Existing wall support and temporary shoring are carried as provisional construct-only allowances only. Final engineered temporary works, structural certification and any redesign are excluded. B33-to-B34 pathway is a provisional allowance pending final length, finish and levels. |
| ROK036 | Includes drop-off driveway, asphalt/concrete pavements, kerbs, line marking, wheel stops, site clearing/stripping and associated earthworks. Stormwater drainage is excluded where not forming part of the civil construction scope. |
| ROK076 | Includes minor groundworks, external footpath and internal path/pavement allowances to horticulture areas. Final finishes, tie-ins and interfaces to greenhouse/propagation areas are to be confirmed before construction. |

# Provisional Sums and Tender Allowances Included

The following named provisional sums and tender allowances are included in the tender value. Allowances are subject to final documentation, site confirmation, access, staging and builder/consultant direction where applicable.

| Building | Type | Item | Basis / Proposal Note | Amount ex GST |
| --- | --- | --- | --- | --- |
| ROK033 | Provisional Sum | Temporary wall support | Construct-only allowance to support existing wall during excavation/construction phase. Temporary works engineering excluded. | $20,700.00 |
| ROK033 | Provisional Sum | Temporary shoring construction allowance | Construct-only shoring allowance for lift pit excavation support. Final engineered temporary works and certification excluded. | $40,250.00 |
| ROK033 | Provisional Sum | Building 33 to Building 34 concrete pathway | Provisional allowance only. Final path length, finish, width and levels to be confirmed. | $9,200.00 |
| ALL | Allowance | Tender completion / risk allowance | 7.5% tender-stage completion and risk allowance included in the lump sum value. | $133,760.60 |

# Demolition, Isolation and Access Basis

Included: civil demolition, sawcutting, excavation, removal and reinstatement only where directly required to complete the included civil works.

Included: ordinary workfront preparation and minor making-good directly associated with included pavements, kerbs, earthworks and external civil elements.

Excluded: demolition, modification or reinstatement of existing building linings, ceilings, waterproofing, tiling, painting, joinery, internal finishes, services or structural elements except where expressly included as a civil item.

Access is based on clear work fronts, normal working hours, reasonable construction sequencing and coordinated site access provided by the builder.

Restricted access, staged access delays, after-hours works, additional remobilisations, stakeholder shutdown constraints or works outside the tender basis are excluded unless instructed and valued as a variation.

# Exclusions / Notes: Civil Construction and Earthworks

Civil design, design development, professional engineering certification, temporary works engineering, structural certification and authority approvals are excluded.

Stormwater drainage, hydraulic drainage, water services, sewer, fire services, electrical, communications, landscaping, irrigation and building services works are excluded unless expressly identified as a civil construction item in this proposal.

Existing services locating, protection, support, relocation, diversion, undocumented depths/levels and works arising from undocumented clashes are excluded unless specifically included as a named allowance.

Vacuum excavation, service potholing, utility mapping and ground penetrating radar are excluded unless instructed and priced.

Rock excavation, contaminated material, asbestos, PASS, unsuitable material, heavy groundwater/dewatering and any associated treatment/disposal/replacement costs are excluded.

Traffic management external to the site, authority permits, paid parking, security escorts, stakeholder access controls and public road occupancy costs are excluded unless expressly noted as included.

Design changes, undocumented existing conditions, changed levels, changed pavement build-ups, changed finishes, additional staging, programme acceleration or scope growth after tender are excluded unless instructed and valued as a variation.

Final line marking layouts, signage, tactile indicators, bollards, landscaping, fencing, gates, furniture, shade structures and non-civil external works are excluded unless specifically identified in the included civil scope.

Maintenance of existing roads/pavements or damage caused by other trades is excluded.

# Conditions

Title of all works, including consumables, remains the property of TriCore Civil Services Pty Ltd until payment has been received in full.

Prices are based on completion of works in a logical sequence with reasonable clear access and coordinated work fronts provided by the builder.

Due to supply/manufacturer price securement and procurement requirements, reasonable claim may be made for major project materials procured and delivered to site or otherwise secured for the project.

Extension of time and associated costs may apply for wet weather, latent conditions, documentation changes, authority changes, restricted access, shutdown constraints, public holidays, Christmas shutdown, third-party interruption or circumstances outside TriCore control.

We invite you to please contact our office or myself should you require further information regarding this quotation.

Sincerely,

Mitch Hannan

__________________

Mitch Hannan

TRICORE CIVIL SERVICES PTY LTD

ATF THE TRICORE CIVIL SERVICES TRUST

ABN 89 195 291 365

PO Box 7081 Hemmant Q 4174

Tel. 07 3390 5803

tricorecivil.com.au